# GPT-2 Optimized Inference Engine

Followable Build Guide

Generated 2026-09-10  |  companion to gpt2_inference_engine_roadmap.md

# How to use this document

Work top to bottom. Each phase lists a goal, an ordered task checklist, the deliverable, and a Definition of Done you must be able to demonstrate before moving on. Do not start a phase until the previous phase's Definition of Done is met.

Rule 1 - Correctness before speed: a mismatch with HuggingFace in Phase 1 invalidates every optimization after it.

Rule 2 - Measure every phase: record TTFT, TPOT and throughput before claiming anything is 'optimized'.

Boxes are literal check marks - tick them in Word as you go.

# 0.  Environment setup (one time)

☐  Confirm Python 3.10+ : run  py -3 --version

☐  Virtual environment created at .venv  (already done by the scaffold)

☐  Activate it - PowerShell:  .venv\Scripts\Activate.ps1

☐     if blocked:  Set-ExecutionPolicy -Scope CurrentUser -ExecutionPolicy RemoteSigned

☐     cmd.exe:  .venv\Scripts\activate.bat        Git Bash:  source .venv/Scripts/activate

☐  Upgrade pip:  python -m pip install --upgrade pip

☐  CUDA build of PyTorch (GPU): install torch first from the official index, e.g.

☐     pip install torch --index-url https://download.pytorch.org/whl/cu121

☐  Install the rest:  pip install -r requirements.txt

☐  Verify GPU is visible:  python -c "import torch; print(torch.cuda.is_available())"

☐  bitsandbytes is optional and only needed in Phase 5 - skip it until then (Windows may need a prebuilt wheel).

Note: if this machine is on a very new Python (3.13+/3.14), some wheels (torch, bitsandbytes) may lag. If pip cannot find a wheel, create the venv with a Python 3.11/3.12 instead:  py -3.12 -m venv .venv

# 1.  Project structure map

Every file the scaffold created, what it is for, and the phase that fills it in.

| Path | Purpose | Phase |
| --- | --- | --- |
| engine/model.py | GPT-2 architecture: blocks (LayerNorm + Attention + MLP + residuals), embeddings, final LayerNorm, tied LM head | 1 |
| engine/weights.py | Load HF gpt2 checkpoint; name mapping, fused-QKV split, Conv1D -> Linear transpose, GELU-tanh | 1 |
| engine/kv_cache.py | KV cache: dynamic (torch.cat) -> pre-allocated fixed tensor -> optional paged | 1 -> 2 -> 4 |
| engine/attention.py | Attention on F.scaled_dot_product_attention (flash backend), causal mask, cache read/write | 1 -> 2 |
| engine/sampler.py | Sampling: greedy, temperature, top-k, top-p | 1 |
| engine/tokenizer.py | Wrapper around HF (Rust) GPT-2 tokenizer: encode / decode / batch | 1 |
| engine/batching.py | Continuous / dynamic batching scheduler; per-slot sequence state | 3 |
| serving/server.py | FastAPI app, request/response schema, token streaming (SSE / WebSocket), /health | 7 |
| serving/request_queue.py | Buffer + group incoming requests for the engine | 7 (uses 3) |
| serving/scheduler.py | Choose which requests run together each step (admission, limits) | 7 (uses 3) |
| optimizations/quantization.py | INT8 / INT4 weight quantization (bitsandbytes) behind a config flag | 5 |
| optimizations/cuda_graphs.py | Capture + replay a CUDA graph for the decode step | 2 |
| optimizations/speculative.py | Draft model proposes k tokens, target verifies in parallel | 6 (optional) |
| benchmarks/benchmark_latency.py | Single-request TTFT + TPOT, warmup + trials, report median | 8 |
| benchmarks/benchmark_throughput.py | Ramp concurrency, report tokens/sec and p50/p95 | 8 |
| benchmarks/compare_hf.py | Head-to-head vs HF model.generate() on identical prompts | 8 |
| tests/test_correctness.py | Parity: logits / greedy output must match HF (torch.allclose) | 1 (keep green) |
| configs/gpt2_config.yaml | Model + cache + sampling + batching + serving config | all |
| main.py | Entry point: load config, run one generation or launch the server | all |

__init__.py was added to engine/, serving/, optimizations/, benchmarks/, tests/ so they import as packages. Stub .py files contain only a docstring - no implementation yet.

# 2.  Phase checklists

## Phase 1 - Correctness Foundation   (1 - 1.5 weeks)

Goal: your own GPT-2 runs and matches HuggingFace outputs exactly.

### Tasks

☐  Build the GPT-2 block: LayerNorm -> causal self-attention -> residual; LayerNorm -> MLP (GELU-tanh) -> residual

☐  Assemble the model: token + positional embeddings -> N blocks -> final LayerNorm -> LM head (weights tied to embedding)

☐  weights.py: load 'gpt2' from HF, map parameter names, split fused QKV, transpose Conv1D weights to Linear layout

☐  Load converted weights into your model; assert no missing / unexpected keys

☐  Forward one fixed prompt through your model and HF; torch.allclose(mine, hf, atol=1e-4) on the logits

☐  Implement greedy sampling in sampler.py

☐  Implement a basic dynamic KV cache (torch.cat) and a generation loop

☐  Generate ~50 tokens; confirm it matches HF greedy generation token for token

☐  Write tests/test_correctness.py to lock the logit-parity check

### Definition of Done

☐  pytest -k correctness passes

☐  Greedy output of your engine == HF greedy output for at least 3 different prompts

☐  main.py prints a short generated sample

## Phase 2 - Single-Request Optimization   (1 - 2 weeks)

Goal: make one request as fast as possible without changing outputs.

### Tasks

☐  Replace the dynamic KV cache with a pre-allocated fixed-size tensor (kv_cache.max_seq_len); write by index, no torch.cat

☐  Route attention through F.scaled_dot_product_attention; confirm the flash / mem-efficient backend is active

☐  Convert weights + activations to fp16 or bf16; re-check quality vs the fp32 reference

☐  Wrap all inference paths in torch.inference_mode()

☐  Capture a CUDA graph for the decode step (optimizations/cuda_graphs.py) to cut Python dispatch overhead

☐  Re-run correctness tests (looser tolerance allowed for fp16)

### Definition of Done

☐  Output quality unchanged (same greedy tokens, or within the agreed fp16 tolerance)

☐  Measured TTFT and TPOT improved vs the Phase 1 / HF baseline - numbers recorded

## Phase 3 - Batching   (1.5 - 2 weeks)

Goal: handle many requests at once; maximize GPU utilization.

### Tasks

☐  Static batching: pad a fixed-size batch of prompts; run prefill + decode together

☐  Correct attention masking + position ids for padded / variable-length sequences

☐  Continuous batching scheduler (engine/batching.py): when a sequence finishes, admit a queued request into its slot mid-generation

☐  Per-slot state: current length, cache offset, EOS / finished flag, sampling params

☐  Handle staggered prefill for different prompt lengths

### Definition of Done

☐  Aggregate throughput (tokens/sec across N concurrent requests) clearly beats N sequential single requests

☐  Batched request outputs match their single-request outputs

## Phase 4 - Memory Management   (1 - 2 weeks; 0.5 week if paging skipped)

Goal: use KV-cache memory efficiently across mixed-length requests.

### Tasks

☐  Per-request dynamic cache sizing - allocate to actual / expected length, not always max

☐  Free a request's cache immediately on completion; reuse the block

☐  Track peak memory and the max concurrent requests before OOM

☐  (Optional, advanced) block / paged KV cache: fixed-size pages + a per-sequence block table (PagedAttention-style)

### Definition of Done

☐  More concurrent requests fit in the same VRAM than in Phase 3 - before / after count recorded

☐  No OOM at target concurrency; no memory growth over a long run

## Phase 5 - Quantization   (1 week)

Goal: shrink memory footprint, possibly gain speed.

### Tasks

☐  Add INT8 weight quantization (bitsandbytes) behind quantization.enabled

☐  Load + run the model quantized end to end

☐  Compare quantized vs fp16: perplexity or output diff on a fixed prompt set

☐  Record memory saved and any latency change

### Definition of Done

☐  Model runs in noticeably less VRAM

☐  Quality loss within an agreed, documented bound

## Phase 6 - Speculative Decoding   (optional, 1.5 - 2 weeks)

Goal: raise decode wall-clock speed without hurting quality.

### Tasks

☐  Pick a draft model (distilgpt2 or smaller)

☐  Draft proposes k tokens; target verifies in one parallel forward; accept the longest correct prefix, resample the reject

☐  Confirm the output distribution matches plain sampling from the target

☐  Measure accepted-tokens-per-step and net speedup

### Definition of Done

☐  Decode throughput higher than Phase 2 / 3 at equal quality

☐  Greedy speculative output == target-only greedy output

## Phase 7 - Serving Layer   (1 - 1.5 weeks)

Goal: expose the engine as a usable API.

### Tasks

☐  FastAPI app in serving/server.py; schema: prompt, max_tokens, temperature, top_k, top_p, stream

☐  Token-by-token streaming responses (SSE or WebSocket)

☐  Wire request_queue.py + scheduler.py to the continuous-batching engine

☐  Add /health and basic error handling (bad params, queue full, timeout)

☐  main.py can launch the server (uvicorn)

### Definition of Done

☐  curl / Postman hits the endpoint and receives a streaming text response

☐  Multiple concurrent clients are served from the batched engine

## Phase 8 - Benchmarking & Validation   (parallel; ~0.5 week final polish)

Goal: prove the engine is actually optimized - with numbers.

| Metric | Meaning |
| --- | --- |
| TTFT | Time To First Token - prefill speed |
| TPOT | Time Per Output Token - decode speed |
| Throughput | tokens/sec across concurrent requests |

### Tasks

☐  benchmark_latency.py: fixed prompt, warmup runs, multiple trials, report median TTFT + TPOT

☐  benchmark_throughput.py: ramp concurrency, report tokens/sec and p50 / p95 latency

☐  compare_hf.py: same prompts / params vs HF model.generate(); table of baseline vs engine

☐  Re-run after every phase; keep a results log (benchmarks/results/)

### Definition of Done

☐  A results table showing improvement per phase vs the HF baseline

# 3.  Priority order (if time is short)

•  1. Phase 1 - mandatory; nothing is valid without it

•  2. Phase 2 - mandatory; best bang-for-buck

•  3. Phase 3 - high impact if serving multiple requests

•  4. Phase 7 - mandatory to call it an 'engine'

•  5. Phases 4, 5, 6 - incremental, nice-to-have, do as time allows

# 4.  Tech stack

| Component | Tool |
| --- | --- |
| Core framework | PyTorch |
| Attention backend | F.scaled_dot_product_attention |
| Serving | FastAPI + Uvicorn |
| Tokenizer | HuggingFace tokenizers (Rust-backed) |
| Quantization | bitsandbytes |
| Profiling | torch.profiler, nvidia-smi, NVIDIA Nsight (nsys) |

# 5.  Timeline

| Phase | Focus | Duration |
| --- | --- | --- |
| 1 | Correctness foundation | 1 - 1.5 weeks |
| 2 | Single-request optimization | 1 - 2 weeks |
| 3 | Batching | 1.5 - 2 weeks |
| 4 | Memory management | 1 - 2 weeks |
| 5 | Quantization | 1 week |
| 6 | Speculative decoding (optional) | 1.5 - 2 weeks |
| 7 | Serving layer | 1 - 1.5 weeks |
| 8 | Benchmarking (parallel / final) | 0.5 week |

Total with Phase 6: ~9 - 12.5 weeks.   MVP (skip Phase 6): ~7.5 - 10.5 weeks.   Estimates are part-time; full-time is roughly half.

# 6.  Notes & risks

•  Correctness before speed - a Phase 1 mismatch invalidates everything downstream.

•  GPT-2 is small (124M - 1.5B). Quantization / speculative gains are less dramatic than on 7B+ models - still valuable as implementation practice.

•  Continuous batching and paged memory are the most engineering-heavy parts; budget extra time there.

•  Benchmark after every phase - show the number before claiming 'optimized'.